**ZIGNALY CLONE**

**TIMELINE AND MILESTONES**

The estimated time is 1 month broken down as follows:

1. Adding support for Cryptocurrency exchanges: (1 WEEK)

#work with multiple accounts from word no. no threading.

1. **Binnance: (3 days)**

Add the binance API.

Manually create orders on binance

* Limit
* Market
* Stop-limit

Add options to these orders

* Stop loss
* Trailing stop loss
* Take profit targets
* DCA/ rebuy targets

1. **Bittrex: (4 days)**

Same as above

1. Integrating telegram bots support to the trading: (1 WEEK)
2. Adding telegram API
3. Cleaning up signals to match order types
4. Using signals to place orders
5. Adding signals and descriptions so users can choose.
6. Intergrating user accounts: (1 WEEK)
7. Creating and managing login and signup
8. Adding user accounts for exchanges (binance and bitrex)
9. Adding user settings

* Selecting which signals to subscribe to

1. Dashboard and analytics (1 WEEK)
2. tracking trades
3. sending notifications
4. adding a few charts
5. Testing

REMAINING:

1. Notifications
2. Connect bot to settings
3. Selecting signals to subscribe